## Slide 1: #Genre Predictor from Lyrics
Team: Kunal Chugh, Rohan Jahagirdar
GithuB
Team 2

## Slide 2: Use Cases
As a user, if I enter a previously unknown lyrics into the application, it should return the probability of it belonging to different genres.
As a user, if I enter a previously unknown lyrics into the application, it should return top 5 most probable artists for the lyrics.
As a user, if I enter a previously unknown lyrics into the application, it should return 3 similar songs based on the following features extracted from the lyrics:
  Reading levels
  Artist
  Rhyming scheme
  Key combination of words
    tf-idf

## Slide 3: Methodology
Ingest Raw Data
Data cleaning
Stop word removal
Tokenize lyrics
Parent word identification
Most Frequent words by Genre
Most Frequent words by Artist
Feature Extraction
N-gram for key combination of words
Readability score of lyrics
Rhyme Scheme
Word Vectorization
Clustering
Dataset Transform
ML algorithm using MLlib
NLP
Regression
Prediction
Genre
Artist
Similar songs

## Slide 4: Data source
400000 song lyrics
  kaggle 380000 songs dataset
  kaggle 55000 songs dataset
Song additional features from Spotify:
  Details of album and genre
For missing data fetch it from Spotify and Musixmatch APIs

## Slide 5: Milestones
Task | Sprint Start | Sprint End
Data Transformation, Unit Testing and Integration Testing for TDD | 15 March 2018 | 24 March 2018
Feature Extraction with Testing | 25 March 2018 | 31 March 2018
MLlib algorithms for different models and validation with Testing | 1 April 2018 | 07 April 2018
Prediction: genre, artist | 08 April 2018 | 14 April 2018
Prediction of similar songs and final corrections with all Tests | 14 April 2018 | 24 April 2018

## Slide 6: Programming in Scala
Data Ingestion
Data cleaning
Feature Extraction using Scala and Spark
Spark MLlib

## Slide 7: Acceptance Criteria
Minimum of 65% success rate for predicting genre within 3-5 seconds
Top 5 probable artists for the given lyrics
If the artist is present in the dataset, should be in the top 5 probable artists list
Predict up to 10 similar songs with a prediction time of 5-8 second

## Slide 8: Goals
Correct prediction of genre of a song from a lyric
Providing a prediction for probable artists for the song
Predict similar songs from the dataset
Meet all project deadlines
Follow TDD
Have code coverage for the maximum part if not entire source code
Learn and follow good software development practices
Collaborate and share knowledge with team member
Learn and follow peer coding standards and code review and integration standards.

## Slide 9: Resources
Spotify API: for features
Kaggle: for dataset
ReadabilityMetrics: for reading level of words/sentences
Rhyming Scheme

## Slide 10: THANK YOU!